**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: January 29, 2021 |

Report Prepared By: Magomed Alimuradov, Kartik, Derek So, Trevor Rocha

Employer/Organization:

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | ThymeShare | |
| Magomed Alimuradov, Kartik, Derek So, Trevor Rocha | |
| Start Date: **Jan 11, 2021** | End Date: **Jan 31, 2021** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| Currently our team is planning on beginning to develop the ThymeShare mobile application by creating the activity layouts based of the prototype/mockup we created. Once the layouts are completed, we will begin adding navigation to the application. This will give us time to focus on the functionality of ThymeShare in the coming weeks and months. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Complete the layouts for our application |  |
| Add the navigation to our applications activity’s |  |

Upcoming Objectives for Jan 31, 2021 to Feb 12, 2021

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Discuss the main functions of ThymeShare that we will focus on for this sprint. | Magomed Alimuradov, Kartik, Derek So, Trevor Rocha | | 1 | Feb 3, 2021 |
| Begin working on the main functionality of the application. (Database implementation, account creation, recipe creation, ingredients) | Magomed Alimuradov, Kartik, Derek So, Trevor Rocha | | 11 | Feb 3, 2021 – Feb 10, 2021 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| (Database implementation, account creation, recipe creation, ingredients) | | Magomed Alimuradov, Kartik, Derek So, Trevor Rocha | Feb 3, 2021 – Feb 10, 2021 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Changes to our prototype/Mockup | Team Discussions on what will be the best way to implement the changes | Jan 29, 2021 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Time Management | Low | Med | Keep up to date one work and meetings to update the team on progress and if there are any issues |
| Lack of information | Med | Med | Studying on down time on how to add the functionality if unknown |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T36\_ProjectStatusReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Jan 31, 2021 (11:59 p.m.)**